Adaptive Uncertainty-Aware Decision Making for Reliable Autonomous LLM Agents

Final Consolidated Project Plan (2-Month Timeline)

1. Feasibility

Fully buildable at zero monetary cost. Free-tier constraints (API rate limits, capped GPU hours) affect speed/scale, not feasibility — mitigated by using Groq (free tier) as primary LLM, Ollama as local backup for whenever you hit rate limits.

2. Core Research Framing

Research question: Can an adaptive uncertainty-aware policy improve the reliability of autonomous LLM agents while minimizing unnecessary retrieval, verification, and computational cost?

Formal decision objective (state this explicitly in your methodology section — even if the actual implementation is rule-based/XGBoost underneath, this framing gives the policy theoretical grounding):

$$A^* = \arg\max_{A} \left[ \text{Expected Reliability}(A) - \lambda \cdot \text{Cost}(A) \right]$$ $$A \in \{\text{Answer, Retrieve, Verify, Clarify, Abstain}\}$$

What NOT to claim as your research gap (use near-verbatim in related-work framing to avoid overclaiming):

- ❌ "LLMs cannot estimate uncertainty" — already studied (Kadavath et al.)

- ❌ "No one has worked on hallucination detection" — extensive research exists (SelfCheckGPT, semantic entropy)

- ❌ "No one has studied abstention" — already studied (InDU paper)

Your actual contribution: integrating multiple uncertainty/evidence signals into an adaptive action-selection policy — the decision layer, not the underlying detection primitives.

3. Requirements / Prerequisites

Knowledge: Python (intermediate+), LLM prompting/API basics, RAG & embeddings, agent framework concepts (LangGraph), probability/calibration/entropy, precision/recall/F1/ECE, FastAPI + Streamlit basics, familiarity with the 6 core papers (P(True)/P(IK), SelfCheckGPT, semantic entropy, InDU abstention, SAUP, SELAUR).

Software: Python 3.10+, Git, Ollama + Groq API key, LangGraph, FAISS/ChromaDB, RAGAS, DeepEval, scikit-learn, XGBoost, Sentence-Transformers/BGE, a cross-encoder model (e.g. BGE-reranker), FastAPI, Streamlit.

Hardware: 8GB+ RAM laptop sufficient (API-first approach via Groq); GPU optional/backup via Colab/Kaggle for Ollama fallback.

Datasets (final — all 6 kept):

| Dataset | Purpose |
| --- | --- |
| SimpleQA | Main factual QA benchmark — accuracy, calibration, Answer/Abstain decisions |
| SQuAD 2.0 | Unanswerable subset — trains/tests Abstain behavior |
| AmbigQA | Ambiguous questions — tests Clarify behavior |
| HotpotQA | Multi-hop — tests Retrieve + Verify behavior |
| HaluEval | Pre-labeled hallucinated/non-hallucinated examples — hallucination-rate metric, AUROC eval |
| Custom Decision Dataset (1,000–2,000 Qs) | Your core research contribution — labeled (query → expected_action) pairs across known/retrieval-required/unknown/ambiguous/conflicting-evidence/time-sensitive categories |

4. Architecture

USER QUERY

↓

Query Analyzer

↓

Uncertainty Engine ──┬── Model Confidence (self-consistency, P(True)/P(IK))

├── Evidence Quality (embedding similarity + cross-encoder support score)

├── Answer–Evidence Contradiction (NLI/cross-encoder)

└── Question Ambiguity / Complexity

↓

Adaptive Policy (rule-based → XGBoost/Random Forest refinement)

↓

ANSWER / RETRIEVE / VERIFY / CLARIFY / ABSTAIN

↓

(if Retrieve) → VERIFY → FINAL ANSWER

↓

EVALUATION (Accuracy / Hallucination / Calibration / Decision Quality / Cost)

Agent orchestration: LangGraph (explicit state/action graph — better fit than LangChain chaining for this branching, loopable decision structure). LangChain/LlamaIndex utilities can still be used underneath for retrievers/loaders.

Baselines (4, same LLM/dataset/interface as proposed agent for fair comparison):

- Normal LLM agent (no uncertainty awareness)

- Standard RAG agent (always retrieves)

- Self-reflection agent (generate → critique → revise)

- Fixed-threshold uncertainty agent (single cutoff → retrieve or answer)

5. Signals — Full List (including new additions)

- Question: embedding, length, complexity, ambiguity score

- Model: confidence, response consistency, multi-sample agreement, self-evaluation (P(True)/P(IK))

- Retrieval: top-1 similarity, avg top-K similarity, evidence coverage

- Semantic (expanded):

  - question–answer similarity

  - answer–evidence support score via cross-encoder (new — stronger than plain cosine similarity for triggering Verify)

  - explicit answer–evidence contradiction score (NLI/cross-encoder) (new — distinct signal from "low similarity"; cleaner Verify trigger)

6. Evaluation — Full Metric Taxonomy (new structure adopted)

1. Final answer quality: Accuracy, Precision, Recall, F1, hallucination rate (with precision/recall of hallucination flags — of flagged answers, how many really were hallucinated; of actual hallucinations, how many were caught), evidence-groundedness

2. Uncertainty quality: Expected Calibration Error (ECE), Brier score (new), AUROC for hallucination detection (new)

3. Agent decision quality (new explicit category — this is what actually proves your contribution over the baselines):

- Action accuracy

- Per-action precision/recall — e.g. of all Abstain decisions, what fraction were correct (precision); of all questions that should have triggered Abstain, how many did (recall). Same treatment for Retrieve/Verify/Clarify.

- Correct abstention / retrieval / verification / clarification rate

- Unnecessary retrieval rate, unnecessary verification rate

4. Efficiency: Token usage, # LLM calls, # tool calls, retrieval calls, latency, API cost

Key experiments:

- Threshold-sweep for the fixed-threshold baseline across 0.1–0.9 → produces a reliability–cost curve to plot the adaptive agent against (your main proof figure) (new, made explicit)

- Ablation study: remove one signal at a time (semantic uncertainty → retrieval confidence → self-consistency → question complexity) and measure the drop — shows each component's contribution (new, made explicit as its own task)

7. Week-by-Week Gantt Timeline (8 Weeks)

Week 1 — Foundation & Setup

Revise first: venv/conda, pip, Git basics, REST API concepts, structure of all 6 datasets (SQuAD 2.0 answerable/unanswerable format, HotpotQA multi-hop, AmbigQA ambiguity annotations, SimpleQA format, HaluEval categories). Re-skim the 6 literature papers.

Steps:

- Create Git repo (/data, /src, /notebooks, /eval, /app), venv, Python 3.10+

- requirements.txt + README with project scope

- Set up Groq API key (primary) + install Ollama (backup)

- Set up FAISS/ChromaDB

- Load and inspect all 6 datasets via Hugging Face datasets library (budget extra time for AmbigQA — fiddlier to load)

- Design and lock the unified schema — this is the most important deliverable of the week; every baseline and your proposed agent get scored against this file later. Include fields for expected_action, category, evidence_available, difficulty.

- One trivial end-to-end call (Query → LLM → Answer) to confirm plumbing works — no uncertainty logic yet

- Commit + write README notes

Week 2 — Uncertainty Estimation Module

Revise first: calibration/confidence concepts, entropy as disagreement measure, temperature sampling, self-consistency decoding, SelfCheckGPT approach, P(True)/P(IK) prompting (Kadavath et al.). Be comfortable writing prompts that elicit a confidence score and computing agreement across sampled outputs (string/embedding similarity).

- Implement self-consistency/entropy signal (multi-sample at high temp, measure agreement)

- Implement P(True)/P(IK) self-assessment prompting

- Combine into a single uncertainty score per query

- Sanity-test against HaluEval's labeled hallucinated/non-hallucinated examples

Week 3 — Evidence Quality, Ambiguity, Complexity Signals

Revise first: cosine similarity, retrieval relevance scoring, prompt-based zero-shot classification, what makes a question genuinely ambiguous vs. underspecified, LangGraph retriever integration, basics of cross-encoders / NLI models for entailment vs. contradiction (new prerequisite).

- Retrieval evidence-scoring step (FAISS/ChromaDB + web search retrieval)

- Add cross-encoder evidence-support scoring (does retrieved evidence actually support the candidate answer) (new)

- Add contradiction detection signal (answer vs. evidence, via NLI/cross-encoder) (new)

- Ambiguity detector (LLM classification prompt or entropy over paraphrased-question answers)

- Task-complexity estimator (heuristic or LLM classification)

Week 4 — Adaptive Decision Policy

Revise first: rule-based vs. learned classifiers, logistic regression/decision trees/XGBoost basics, combining normalized scores into one decision, the formal objective (Reliability − λ·Cost). Re-review SAUP and SELAUR for multi-signal decision structuring.

- Formalize the decision objective for your write-up

- Design policy logic: start rule-based/threshold combination over (uncertainty, evidence quality, contradiction, ambiguity, complexity)

- Build labeled feature set from Custom Decision Dataset

- Train lightweight classifier (XGBoost/Random Forest) as refinement over rule-based policy

- Implement each action as real agent behavior: Answer / Retrieve (RAG+web) / Verify (second LLM pass against evidence) / Clarify (follow-up question) / Abstain ("I don't know" + reasoning)

- Wire policy into LangGraph as explicit nodes/edges with conditional branching (including Retrieve → Verify → Answer loop)

Week 5 — Baseline Agents

Revise first: standard retrieve-then-generate RAG architecture, self-reflection patterns (generate → critique → revise), fixed-threshold agent logic (single cutoff). Ensure all baselines and proposed agent share identical LLM, dataset, and interface for fair comparison.

- Implement Baseline 1 — Normal LLM agent

- Implement Baseline 2 — Standard RAG agent

- Implement Baseline 3 — Self-reflection agent

- Implement Baseline 4 — Fixed-threshold uncertainty agent (parameterize the threshold for the sweep in Week 6)

Week 6 — Evaluation & Metrics

Revise first: precision/recall/F1, Expected Calibration Error, Brier score, AUROC (new), operational definitions of hallucination rate and abstention rate, how RAGAS/DeepEval compute their metrics, basic statistical comparison (is a 3% F1 difference meaningful?).

- Run all 5 agents (proposed + 4 baselines) over the labeled dataset (all 6 sources)

- Compute Tier 1 metrics: accuracy, F1, hallucination rate, evidence-groundedness

- Compute Tier 2 metrics: ECE, Brier score, AUROC for hallucination detection (new)

- Compute Tier 3 — agent decision quality metrics: action accuracy, correct/unnecessary retrieval & verification rates, correct abstention/clarification rate (new explicit tier)

- Compute Tier 4 — efficiency: tokens, LLM calls, tool calls, latency, API cost

- Run the threshold-sweep experiment (0.1–0.9) for the fixed-threshold baseline; plot reliability–cost curve against your adaptive agent (new)

- Run the ablation study: remove semantic uncertainty → retrieval confidence → self-consistency → complexity, one at a time, and re-measure (new)

- Tabulate and visualize all comparative results

Week 7 — Backend + Frontend

Revise first: FastAPI routes/Pydantic models, wrapping a pipeline as an API endpoint, Streamlit widgets/session state/calling a backend from frontend. Plan the reasoning-trace JSON shape (uncertainty scores → action taken → evidence used → contradiction flag).

- FastAPI endpoint: query in → {action, answer, reasoning trace} out

- Streamlit frontend: live demo showing decision path (e.g. "Uncertainty: high → Evidence: weak → Action: Retrieve → Verify → Answer")

- If time-constrained: a working CLI/notebook demo is an acceptable substitute for full Streamlit UI — protect Weeks 2–4 instead

Week 8 — Write-up, Testing, Buffer

Revise first: technical report structure (intro, related work, methodology, results, discussion, conclusion), presenting comparative tables/charts, citation formatting. Intentionally light on new concepts — buffer week.

- Document methodology + architecture diagrams (both the core and full agentic versions)

- Results tables/charts: baseline comparison, reliability–cost curve, ablation results

- Related work section — explicitly state what you are not claiming as novel (Section 2 list above), and frame your contribution as the adaptive action-selection layer

- Final report/paper + presentation, tying back to the 5 identified research gaps

- Proofread, buffer for anything that slipped from Weeks 2–4

8. Timeline Risk Notes

- Weeks 2–4 (uncertainty + policy core) are the intellectually hardest and most likely to overrun. If tight on time, compress Week 1 (setup) or Week 7 (interface) instead — protect Weeks 2–4.

- Week 1, Step 6 (unified schema) is the highest-leverage task of the whole project — every later evaluation depends on getting it right now.

- Week 6 now carries more weight than originally scoped (threshold sweep + ablation added) — if Week 1 or 7 gets compressed, do not compress Week 6; the sweep and ablation are your strongest evidence for the paper.

- Six datasets means more schema-unification work in Week 1 — budgeted for, but don't let AmbigQA loading eat into Week 2's start.